Team Name: ReturnNULL Member Name: RyanRothweiler

Group Project Title: Each Voice

Sprint Number: 1 Dates for Sprint: 2/13/17 – 2/27/17

**User Stories Group Project  *(18 points Add rows as needed)[[1]](#footnote-1)***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Story ID# | Task ID# | User Story or Task Description | Priority | Effort | Completion Points |
| 111 | 127 | Find a database to get this information. | 1 | 8 |  |
|  | 128 | Research the actual milestones of a bill / law | 2 | 5 |  |
|  | 129 | Decide if we will need to store this in our own database or if we can pull the data each page load. | 3 | 3 |  |
|  | 130 | Display this data in a simple / dumb way to prove the concept | 4 | 5 |  |
|  | 133 | Slightly update the visual layout to make it visually easier to see the progress of a bill. | 4 | 5 |  |
|  | 134 | Make this work for any bill | 4 | 5 |  |
| Total Effort Points | | | | |  |

**User Stories Individual Project  *(8 points Add rows as needed)***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Story ID# | Task ID# | User Story or Task Description | Priority | Effort | Completion Points |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| Total Effort Points | | | | |  |

Next Sprint Planning Score (5 points) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

1. This form must be TYPED, not handwritten [↑](#footnote-ref-1)